Agentic SDLC Orchestration System

Detailed Engineering & Implementation Plan

Target System Under Automation: URL Shortener Service

Assessment: Build an Agentic Software Engineering System

Version 1.0  |  Implementation Specification  |  Status: For Review

# Table of Contents

To populate: select the area below, then press F9 (Word) or right-click and choose "Update Field".

Table of Contents	1

1. Purpose and How to Use This Document	1

2. Requirement Interpretation	1

2.1 The brief describes two systems, not one	1

2.2 Requirement 4 decomposed into testable capabilities	1

2.3 Ambiguities in the brief and resolutions taken	1

3. Solution Overview	1

3.1 Operating principle	1

3.2 Component map	1

3.3 Technology choices	1

4. Architecture	1

4.1 Repository layout	1

4.2 Core data model	1

4.3 Node state machine	1

4.4 Event sourcing and recovery	1

5. Orchestration Specification	1

5.1 SDLC stages and the node graph	1

5.2 Gates	1

5.3 Scheduler: parallelism and synchronisation	1

5.4 Context store and decision lineage	1

5.5 Dynamic re-planning	1

6. Governance Specification	1

6.1 Policy engine	1

6.2 Human approval checkpoints	1

6.3 Autonomy matrix	1

6.4 Recovery: retry, fallback, rollback, safe-stop	1

7. Observability, Traceability and Metrics	1

7.1 Tracing	1

7.2 Metrics	1

7.3 Reporting	1

8. Agent Specifications	1

8.1 Agent base contract	1

8.2 Agent catalogue	1

9. LLM Provider Layer	1

9.1 Interface and modes	1

9.2 Structured output and repair	1

9.3 Fault injection	1

10. Target System: URL Shortener Service	1

10.1 API surface	1

10.2 Data model	1

10.3 Code generation strategy	1

10.4 Reliability and security features	1

10.5 Quality bar for generated code	1

11. Demonstration Scenarios	1

11.1 Scenario 1 — Greenfield	1

11.2 Scenario 2 — Brownfield	1

11.3 Scenario 3 — Ambiguous	1

12. Testing Strategy	1

13. Phased Build Plan	1

P0 — Scaffolding	1

P1 — Core graph and state	1

P2 — Gates, scheduler, engine	1

P3 — Governance	1

P4 — Observability	1

P5 — LLM layer	1

P6 — Agents	1

P7 — Greenfield scenario	1

P8 — Brownfield and ambiguous scenarios	1

P9 — Documentation and summary	1

14. Setup and Demonstration	1

15. Risks, Trade-offs and Limitations	1

15.1 Risk register	1

15.2 Deliberate trade-offs	1

15.3 Known limitations	1

16. Assumptions	1

17. Requirements Traceability Matrix	1

# 1. Purpose and How to Use This Document

This document is an implementation specification. It is written to be executable by an engineer or a coding agent with no prior context on the assessment: every module, interface, data structure, state transition, policy rule, agent contract, and acceptance criterion needed to build the system from an empty directory is defined here.

It is organised in three layers:

- Sections 2-3 establish what is being built and why, including the interpretation of the assessment brief and the explicit assumptions taken.

- Sections 4-11 are the technical specification: architecture, orchestration semantics, governance, observability, agent contracts, the target application, and the three demonstration scenarios.

- Sections 12-17 are the execution plan: testing strategy, phased build order with acceptance gates, setup instructions, risks and trade-offs, and a requirements traceability matrix.

Every numbered requirement in the assessment brief is traced to a concrete artifact in Section 17. Nothing in the brief is left unaddressed, and where the brief is ambiguous, Section 3.3 records the interpretation taken and the reasoning behind it.

# 2. Requirement Interpretation

## 2.1 The brief describes two systems, not one

The assessment reads on the surface as a request to build a URL shortener. It is not. Of the eight core requirements in Section 4 of the brief, exactly one (requirement 5, Engineering Output Generation) concerns the shortener. The remaining seven concern the machine that produces it. Requirement 4, Workflow Orchestration, is the only requirement the brief flags as a "Critical Differentiator", and it is also the longest and most prescriptive paragraph in the document.

The system is therefore decomposed as follows:

|  | System | Role | Effort |
| --- | --- | --- | --- |
| System A | Agentic SDLC Orchestrator | The deliverable under evaluation. A stateful, governed, non-linear execution engine that drives requirements through to release readiness using specialised agents. | ~70% |
| System B | URL Shortener Service | The substrate. A production-shaped FastAPI service that the orchestrator produces, modifies and extends. It exists to prove the outputs are real, and to give the brownfield scenario a genuine codebase to reason over. | ~30% |

The dominant failure mode for this assessment is inverting that ratio: producing an elegant URL shortener with a thin agent wrapper. The evaluation criteria in Section 6 of the brief list orchestration effectiveness first and output realism fourth. This plan is weighted accordingly. Critically, the shortener is not hand-written — it is generated by orchestrator runs, and the run logs are the evidence.

## 2.2 Requirement 4 decomposed into testable capabilities

The Workflow Orchestration paragraph contains sixteen separately-verifiable capabilities. Each is treated as an independent acceptance criterion with a designated implementation site and a demonstration point in one of the three scenarios.

| # | Capability | Implementation site | Demonstrated in |
| --- | --- | --- | --- |
| C1 | Explicit dependency graph across full SDLC | core/graph.py | All scenarios |
| C2 | Entry gates per node | core/gates.py | All scenarios |
| C3 | Exit gates per node | core/gates.py | All scenarios |
| C4 | Sequential and parallel paths | core/scheduler.py | Greenfield (design fan-out) |
| C5 | Synchronisation / join semantics | core/scheduler.py join nodes | Greenfield (design review join) |
| C6 | Non-linear, stateful execution | core/engine.py + store.py | Ambiguous (re-plan) |
| C7 | Cross-stage context preservation | core/context.py | All scenarios |
| C8 | Decision lineage | core/context.py Decision records | Brownfield (trace design to code) |
| C9 | Human approval checkpoints | governance/approvals.py | Greenfield + Brownfield |
| C10 | Bounded retries | governance/recovery.py RetryPolicy | Fault injection demo |
| C11 | Fallback paths | governance/recovery.py FallbackPolicy | Fault injection demo |
| C12 | Rollback | governance/recovery.py + tools/git.py | Brownfield (failed exit gate) |
| C13 | Safe-stop | governance/recovery.py SafeStop | Fault injection demo |
| C14 | Policy guardrails (security, compliance, change control) | governance/policy.py + policies/*.yaml | Brownfield (change budget) |
| C15 | Audit-grade observability and traceability | observability/ + core/events.py | All scenarios |
| C16 | Reliability metrics + dynamic re-planning | observability/metrics.py, core/replan.py | Ambiguous |

## 2.3 Ambiguities in the brief and resolutions taken

The brief explicitly includes "ambiguous requirements" in scope, so the handling of its own ambiguities is part of the response.

| Ambiguity | Resolution | Rationale |
| --- | --- | --- |
| Section 2 says both "build from scratch" and "complete and improve it", with no starter repository attached. | Build greenfield in Scenario 1; the generated repository becomes the brownfield codebase for Scenario 2. | Resolves the contradiction without inventing a starter repo, and demonstrates cross-run state persistence and genuine codebase reasoning over code not written in the same session. |
| "Analytics and reliability features" is undefined. | A minimum bar is fixed in Section 10; the remaining latitude is deliberately used as raw material for the ambiguous scenario. | Turns a gap in the brief into a demonstration surface for the ambiguity-handling path. |
| Unclear whether the candidate or the agents write the shortener. | The agents write it. Human input is confined to approvals and clarification answers. | Any hand-written application code would undermine the premise of the assessment. |
| No guidance on LLM availability during grading. | Pluggable provider with live, replay and mock modes; replay is the demo default. | A grader who cannot run the demo scores nothing. Replay also makes reliability metrics reproducible. |
| "Non-linear execution" could be satisfied trivially by a DAG that always runs in the same order. | A mandatory re-plan event is built into Scenario 3 that invalidates completed downstream nodes. | Non-linearity must be observable at runtime, not merely structural. |

# 3. Solution Overview

## 3.1 Operating principle

Agents execute multi-step engineering work inside declared autonomy boundaries. The graph decides what runs and when. Gates decide whether a result is acceptable. Policies decide whether an action is permitted. Humans approve high-impact transitions and own final quality. Nothing in the system takes an irreversible action without either a policy allowance or a recorded human approval.

## 3.2 Component map

┌──────────────────────────────────────────────────────────────────────┐

│                        CLI  /  Control Plane                         │

│      run · resume · approve · reject · replan · report · halt        │

└───────────────────────────────┬──────────────────────────────────────┘

│

┌───────────────────────────────▼──────────────────────────────────────┐

│                       ORCHESTRATION CORE                             │

│  Graph ── Scheduler ── Engine ── Gates ── ReplanController           │

│    │          │          │         │            │                    │

│    └──────────┴──────────┴─────────┴────────────┘                    │

│                    ContextStore  ·  EventLog                         │

└──────┬──────────────────────┬─────────────────────────┬──────────────┘

│                      │                         │

┌──────▼─────────┐   ┌────────▼─────────┐    ┌──────────▼─────────────┐

│  GOVERNANCE    │   │  AGENT RUNTIME   │    │    OBSERVABILITY       │

│ PolicyEngine   │   │ 12 stage agents  │    │ Metrics · Tracing      │

│ ApprovalMgr    │   │ AgentBase        │    │ AuditLog · Reporter    │

│ AutonomyMatrix │   │ LLMProvider      │    │                        │

│ RecoveryMgr    │   │  live/replay/mock│    │                        │

└────────────────┘   └────────┬─────────┘    └────────────────────────┘

│

┌────────▼─────────┐

│   TOOL SANDBOX   │

│  fs · git · shell│

│  ast_index       │

└────────┬─────────┘

│

┌────────▼─────────────────────────────────────┐

│  WORKSPACE (git-backed, path-jailed)         │

│       workspace/urlshortener/               │

└─────────────────────────────────────────────┘

## 3.3 Technology choices

| Concern | Choice | Reason |
| --- | --- | --- |
| Language | Python 3.11+ | Specified. Strong async, mature typing, best agent tooling. |
| Orchestrator packaging | src layout, pyproject.toml, hatchling | Clean import boundaries, editable install. |
| CLI | Typer + Rich | Subcommands, typed args, readable live run output for demos. |
| Data contracts | Pydantic v2 | Single mechanism for config, agent I/O schemas and LLM structured output validation. |
| Persistence (orchestrator) | SQLite via SQLAlchemy 2.x + JSONL event log | Zero-setup for graders; event log gives audit and restart recovery. |
| Target app framework | FastAPI + Uvicorn | Specified. Native OpenAPI generation satisfies the schema-definition requirement. |
| Target app storage | SQLAlchemy async + SQLite, repository pattern | Swappable to Postgres without touching service layer. |
| Testing | pytest, pytest-asyncio, httpx.AsyncClient, coverage | Standard; async client needed for FastAPI integration tests. |
| Static analysis | ruff, mypy, bandit | Ruff for lint/format, bandit feeds the security policy gate. |
| Version control as rollback | GitPython over workspace repo | Per-node commits make rollback a revert rather than bespoke undo logic. |

# 4. Architecture

## 4.1 Repository layout

Create exactly this structure. File responsibilities are specified in Sections 4-9.

agentic-sdlc/

├── pyproject.toml

├── Makefile                       # demo, test, lint, clean targets

├── README.md                      # setup + quickstart (Section 14)

├── .env.example

├── docs/

│   ├── architecture.md

│   ├── orchestration-model.md

│   ├── testing.md

│   ├── risks-and-tradeoffs.md

│   ├── engineering-summary.md

│   └── scenarios/{greenfield,brownfield,ambiguous}.md

├── src/agentic/

│   ├── cli.py                     # Typer entrypoint

│   ├── config.py                  # Settings (pydantic-settings)

│   ├── core/

│   │   ├── models.py              # Node, Edge, Artifact, Decision, RunState

│   │   ├── states.py              # NodeStatus enum + legal transitions

│   │   ├── graph.py               # WorkflowGraph: build, validate, traverse

│   │   ├── gates.py               # EntryGate, ExitGate, GateResult

│   │   ├── scheduler.py           # ready-set, parallel dispatch, joins

│   │   ├── engine.py              # run loop, transitions, orchestration

│   │   ├── context.py             # ContextStore, artifacts, lineage

│   │   ├── events.py              # append-only event log (JSONL + SQLite)

│   │   ├── store.py               # run persistence, checkpoint, resume

│   │   └── replan.py              # invalidation + dynamic re-planning

│   ├── governance/

│   │   ├── policy.py              # PolicyEngine, Verdict

│   │   ├── rules.py               # rule implementations

│   │   ├── approvals.py           # ApprovalManager, checkpoint records

│   │   ├── autonomy.py            # AutonomyLevel matrix + enforcement

│   │   ├── recovery.py            # retry / fallback / rollback / safe-stop

│   │   └── policies/

│   │       ├── security.yaml

│   │       ├── compliance.yaml

│   │       └── change_control.yaml

│   ├── observability/

│   │   ├── metrics.py             # MetricsCollector + computations

│   │   ├── tracing.py             # spans, trace ids, correlation

│   │   ├── audit.py               # audit record writer

│   │   └── reporting.py           # run report renderer (md + html)

│   ├── llm/

│   │   ├── provider.py            # LLMProvider ABC, LLMRequest/Response

│   │   ├── live.py                # real API

│   │   ├── replay.py              # cassette playback

│   │   ├── mock.py                # scripted deterministic responses

│   │   ├── cassette.py            # record/serialise cassettes

│   │   ├── schemas.py             # pydantic output schemas per agent

│   │   └── prompts/*.md           # one prompt template per agent

│   ├── agents/

│   │   ├── base.py                # Agent ABC: plan/execute/validate

│   │   ├── requirements.py        ├── ambiguity.py

│   │   ├── planner.py             ├── architect.py

│   │   ├── data_model.py          ├── api_contract.py

│   │   ├── codebase_analyst.py    ├── implementer.py

│   │   ├── test_engineer.py       ├── security_reviewer.py

│   │   ├── technical_writer.py    └── release_manager.py

│   ├── tools/

│   │   ├── fs.py                  # path-jailed file operations

│   │   ├── git.py                 # commit/checkpoint/revert

│   │   ├── shell.py               # allowlisted command execution

│   │   └── ast_index.py           # Python AST index for impact analysis

│   └── workflows/

│       ├── registry.py            # name -> graph builder

│       ├── greenfield.py          ├── brownfield.py

│       └── ambiguous.py

├── cassettes/                     # recorded LLM interactions

├── runs/<run_id>/                 # events.jsonl, state.db, artifacts/, report.md

├── workspace/urlshortener/        # generated target application

└── tests/

├── unit/ integration/ contract/ fixtures/

## 4.2 Core data model

Defined in core/models.py as Pydantic models. These are the persisted contract of the system; every other module reads and writes these.

class Artifact(BaseModel):

artifact_id: str            # uuid

name: str                   # "normalized_spec", "openapi_schema"

kind: Literal["spec","design","code","test","doc","report","analysis"]

content_hash: str           # sha256 of canonical serialisation

payload: dict | str         # inline JSON, or path for file artifacts

produced_by_node: str

produced_by_agent: str

run_id: str

created_at: datetime

version: int                # increments on re-plan regeneration

supersedes: str | None

class Decision(BaseModel):

decision_id: str

node_id: str

agent: str

statement: str              # what was decided

rationale: str              # why

alternatives: list[str]     # what was rejected

inputs: list[str]           # artifact_ids this decision rested on

confidence: float           # 0..1

created_at: datetime

class NodeSpec(BaseModel):

node_id: str

stage: SDLCStage            # enum, Section 5.1

agent: str | None           # None for pure control nodes

depends_on: list[str]

join_policy: Literal["all","any","quorum"] = "all"

entry_gate: GateSpec

exit_gate: GateSpec

autonomy_required: AutonomyLevel

requires_approval: bool = False

retry: RetryPolicy

fallback: FallbackSpec | None

rollback: RollbackSpec | None

optional: bool = False      # skipped if entry gate unmet and optional

parallel_group: str | None  # nodes sharing a group may run concurrently

class NodeRun(BaseModel):

node_id: str

run_id: str

status: NodeStatus

attempt: int = 0

input_hash: str | None      # hash of upstream artifact hashes

started_at / ended_at: datetime | None

duration_ms: int | None

produced: list[str]         # artifact_ids

decisions: list[str]        # decision_ids

gate_results: list[GateResult]

policy_verdicts: list[PolicyVerdict]

error: ErrorRecord | None

trace_id: str

class RunState(BaseModel):

run_id: str

scenario: str

workflow: str

status: RunStatus           # RUNNING|AWAITING_APPROVAL|SUCCEEDED|

# FAILED|HALTED|REPLANNING

nodes: dict[str, NodeRun]

created_at: datetime

replan_count: int = 0

metrics: RunMetrics

## 4.3 Node state machine

Defined in core/states.py. Transitions not listed are illegal and must raise IllegalTransition; this is unit-tested exhaustively.

| State | Meaning | Legal successors |
| --- | --- | --- |
| PENDING | Registered, dependencies not yet satisfied. | BLOCKED, READY, SKIPPED |
| BLOCKED | An upstream node failed or a gate is unmet. | READY, SKIPPED, HALTED |
| READY | Dependencies met, entry gate passed, queued. | RUNNING, AWAITING_APPROVAL, HALTED |
| AWAITING_APPROVAL | Paused at a human checkpoint. Run state is persisted. | RUNNING, REJECTED, HALTED |
| RUNNING | Agent executing. | SUCCEEDED, FAILED, HALTED |
| SUCCEEDED | Exit gate passed, artifacts committed. | INVALIDATED |
| FAILED | Execution error or exit gate rejection. | RETRYING, FALLBACK, ROLLING_BACK, HALTED |
| RETRYING | Bounded retry in progress with backoff. | RUNNING, FAILED |
| FALLBACK | Alternate strategy engaged. | RUNNING, FAILED |
| ROLLING_BACK | Reverting workspace and artifacts to checkpoint. | ROLLED_BACK, HALTED |
| ROLLED_BACK | Reverted; terminal unless re-planned. | PENDING (via re-plan) |
| REJECTED | Human declined approval. | ROLLING_BACK, HALTED |
| SKIPPED | Optional node whose condition was not met. | PENDING (via re-plan) |
| INVALIDATED | Upstream output changed; result is stale. | PENDING |
| HALTED | Safe-stop engaged. Terminal for the run. | (terminal) |

## 4.4 Event sourcing and recovery

core/events.py appends every state change to runs/<run_id>/events.jsonl and mirrors it into SQLite. The event log is the source of truth: RunState is a projection rebuilt by replaying events. This yields three properties the brief requires simultaneously — audit-grade traceability, restart recovery, and the ability to pause indefinitely at a human approval checkpoint without holding a process open.

Event envelope:

{ "event_id": "...", "run_id": "...", "seq": 142,

"ts": "2026-09-07T10:14:22.331Z",

"type": "NODE_STATE_CHANGED",   // see catalogue below

"node_id": "impl.core_service",

"trace_id": "...", "span_id": "...",

"actor": {"kind": "agent|human|system", "id": "implementer"},

"payload": { "from": "RUNNING", "to": "SUCCEEDED", ... },

"prev_hash": "sha256...", "hash": "sha256..." }

Each event carries the hash of its predecessor, forming a tamper-evident chain. A verify-audit CLI command walks the chain and reports any break — this is what elevates the log from "logging" to the brief's "audit-grade".

Event type catalogue: RUN_STARTED, RUN_COMPLETED, RUN_HALTED, NODE_STATE_CHANGED, GATE_EVALUATED, POLICY_EVALUATED, APPROVAL_REQUESTED, APPROVAL_GRANTED, APPROVAL_REJECTED, ARTIFACT_PRODUCED, ARTIFACT_SUPERSEDED, DECISION_RECORDED, AGENT_INVOKED, LLM_CALL, TOOL_INVOKED, RETRY_SCHEDULED, FALLBACK_ENGAGED, ROLLBACK_STARTED, ROLLBACK_COMPLETED, REPLAN_TRIGGERED, NODE_INVALIDATED, SAFE_STOP_ENGAGED.

# 5. Orchestration Specification

## 5.1 SDLC stages and the node graph

SDLCStage enum: INTAKE, REQUIREMENTS, CLARIFICATION, DECOMPOSITION, IMPACT_ANALYSIS, ARCHITECTURE, DATA_DESIGN, API_DESIGN, DESIGN_REVIEW, IMPLEMENTATION, STATIC_ANALYSIS, SECURITY_REVIEW, UNIT_TEST, INTEGRATION_TEST, QUALITY_GATE, DOCUMENTATION, RELEASE_READINESS, SUMMARY.

The canonical graph below is the greenfield workflow. Brownfield and ambiguous workflows are variations documented in Section 11; all three are constructed by builders in workflows/ against the same node vocabulary.

| Node ID | Stage | Agent | Depends on | Notes |
| --- | --- | --- | --- | --- |
| intake | INTAKE | — | — | Control node. Loads raw requirement, seeds context. |
| req.analyze | REQUIREMENTS | requirements | intake | Emits normalized_spec + ambiguity_register. |
| req.ambiguity | REQUIREMENTS | ambiguity | req.analyze | Scores ambiguities; decides if clarification is needed. |
| req.clarify | CLARIFICATION | — | req.ambiguity | Optional + human. Skipped when ambiguity score < threshold. Triggers re-plan when answered. |
| plan.decompose | DECOMPOSITION | planner | req.ambiguity, req.clarify | join_policy="any" over the optional clarify branch. Emits task_graph. |
| analysis.impact | IMPACT_ANALYSIS | codebase_analyst | plan.decompose | Optional; active only in brownfield. Emits impact_report. |
| design.arch | ARCHITECTURE | architect | plan.decompose, analysis.impact | parallel_group="design" |
| design.data | DATA_DESIGN | data_model | plan.decompose, analysis.impact | parallel_group="design" |
| design.api | API_DESIGN | api_contract | plan.decompose, analysis.impact | parallel_group="design". Emits OpenAPI 3.1. |
| design.review | DESIGN_REVIEW | — | design.arch, design.data, design.api | JOIN node, join_policy="all". requires_approval=True. |
| impl.<task_id> | IMPLEMENTATION | implementer | design.review | Dynamically expanded, one node per task in task_graph. parallel_group="impl". |
| impl.join | IMPLEMENTATION | — | all impl.* nodes | JOIN. Commits workspace checkpoint. |
| verify.static | STATIC_ANALYSIS | — | impl.join | parallel_group="verify". Runs ruff + mypy. |
| verify.security | SECURITY_REVIEW | security_reviewer | impl.join | parallel_group="verify". Bandit + LLM review. |
| verify.unit | UNIT_TEST | test_engineer | impl.join | parallel_group="verify". Generates and executes unit tests. |
| verify.integration | INTEGRATION_TEST | test_engineer | verify.unit | Sequential after unit — needs a passing build. |
| verify.gate | QUALITY_GATE | — | verify.static, verify.security, verify.integration | JOIN. Enforces coverage and zero-high-findings thresholds. |
| docs.generate | DOCUMENTATION | technical_writer | impl.join | Runs concurrently with the verify group. |
| release.readiness | RELEASE_READINESS | release_manager | verify.gate, docs.generate | JOIN. requires_approval=True. |
| summary | SUMMARY | — | release.readiness | Emits engineering summary + metrics report. |

This graph satisfies the brief on four counts at once: it spans the full lifecycle rather than a code-generation slice; it contains three genuine parallel groups with explicit joins; it contains conditional and dynamically-expanded nodes so the shape is not fixed at design time; and it places approval checkpoints at exactly the two irreversible transitions (accepting a design, and declaring release readiness).

## 5.2 Gates

Every node has an entry gate and an exit gate. A gate is an ordered list of named conditions evaluated by core/gates.py, each returning PASS, WARN or FAIL, with the aggregate verdict being the worst result. Gate evaluations are recorded as GATE_EVALUATED events and are visible in the run report.

| Gate condition type | Applies to | Definition |
| --- | --- | --- |
| upstream_satisfied | entry | All depends_on nodes are SUCCEEDED (or the join_policy is otherwise satisfied). |
| artifacts_present | entry | Named required artifacts exist in the ContextStore with a non-empty payload. |
| schema_valid | entry/exit | Artifact validates against its registered Pydantic schema. |
| policy_clear | entry/exit | PolicyEngine returns no DENY verdict for the node action. |
| autonomy_permitted | entry | Agent max autonomy >= node autonomy_required. |
| approval_granted | entry | For requires_approval nodes, a recorded APPROVAL_GRANTED exists for the current input_hash. |
| budget_available | entry | Token, wall-clock and cost budgets for the run are not exhausted. |
| artifact_produced | exit | Node emitted every artifact declared in its output contract. |
| tests_pass | exit | Test execution returned exit code 0. |
| coverage_threshold | exit | Line coverage >= configured floor (default 80% on generated app code). |
| no_high_findings | exit | Zero HIGH/CRITICAL security findings from bandit or the security reviewer. |
| decision_recorded | exit | At least one Decision with rationale was recorded for design-stage nodes. |
| lineage_complete | exit | Every produced artifact references its input artifact_ids. |

Exit gate FAIL routes into the recovery path (Section 6.4) rather than aborting the run. Exit gate WARN proceeds but is surfaced in the report and counted in the gate rejection metric.

## 5.3 Scheduler: parallelism and synchronisation

core/scheduler.py computes the ready set on every tick and dispatches concurrently. The engine loop is:

async def run(self) -> RunState:

while not self.is_terminal():

ready = self.scheduler.ready_set(self.state)   # entry gates evaluated

if not ready:

if self.has_pending_approval(): return self.persist_and_pause()

if self.is_deadlocked():        return self.safe_stop("deadlock")

approved, blocked = self.partition_by_approval(ready)

for n in blocked: self.request_approval(n)      # -> AWAITING_APPROVAL

results = await asyncio.gather(

*[self.execute_node(n) for n in approved],

return_exceptions=True)

for n, r in zip(approved, results):

await self.settle(n, r)      # exit gate, recovery, invalidation

if self.replan.pending(): await self.replan.apply(self.state)

self.metrics.tick(self.state)

return self.state

Concurrency is bounded by a semaphore (default 4, configurable) so parallel LLM calls do not exhaust rate limits. Join nodes are pure control nodes: they carry no agent, evaluate their join_policy against upstream NodeRun statuses, merge upstream artifacts into a single context view for downstream consumption, and record a synchronisation event. join_policy "quorum" additionally takes a threshold and is used in the ambiguous workflow to proceed on partial design agreement.

## 5.4 Context store and decision lineage

core/context.py provides a namespaced, versioned blackboard. Agents never read each other directly; they read and write artifacts through the store, which enforces provenance.

class ContextStore:

def put(self, artifact: Artifact) -> str: ...

def get(self, name: str, version: int | None = None) -> Artifact: ...

def view_for(self, node_id: str) -> ContextView:

"""Only artifacts reachable from this node's transitive upstream.

Prevents context bleed and makes input_hash meaningful."""

def record_decision(self, d: Decision) -> str: ...

def lineage(self, artifact_id: str) -> LineageGraph:

"""Full ancestry: artifacts, decisions, nodes and agents that

contributed. Rendered in the run report."""

def input_hash(self, node_id: str) -> str:

"""sha256 over sorted (name, version, content_hash) of the

node's context view. Drives invalidation."""

Decision lineage is what allows the brownfield scenario to answer "why does this code look like this" by walking from a source file back to the architectural decision and the requirement clause that motivated it. The CLI exposes this as: agentic lineage <run_id> --artifact <name>.

## 5.5 Dynamic re-planning

This is the mechanism that makes the execution non-linear and stateful rather than a pipeline. core/replan.py implements it in four steps.

| Step | Behaviour |
| --- | --- |
| 1. Detect | After any node succeeds, recompute input_hash for every downstream node. A node whose recorded input_hash differs from its recomputed value has stale inputs. |
| 2. Invalidate | Transitively mark such nodes INVALIDATED and emit NODE_INVALIDATED. Artifacts they produced are marked superseded, not deleted — the previous version stays queryable for audit. |
| 3. Re-shape | Ask the planner agent whether the graph itself must change (new tasks, dropped tasks, a newly required impact analysis). If so, add or remove nodes and re-validate the graph for cycles. |
| 4. Re-execute | Return invalidated nodes to PENDING. The scheduler picks them up on the next tick. Workspace changes from invalidated implementation nodes are rolled back via git before re-execution to avoid duplicated edits. |

Re-plan triggers: a human answering a clarification question; a rejected approval that produces revised guidance; an exit gate failure that the recovery policy routes to redesign rather than retry; and an explicit CLI command (agentic replan <run_id> --node req.analyze --input "...").

Guard: replan_count is bounded (default 3 per run). Exceeding it engages safe-stop with reason "replan_budget_exhausted", preventing infinite churn — a governance requirement, not just a safety valve.

# 6. Governance Specification

## 6.1 Policy engine

governance/policy.py evaluates rules at four hook points: before node entry, before any tool invocation, after agent output, and before run completion. Each rule returns one of four verdicts.

| Verdict | Effect |
| --- | --- |
| ALLOW | Proceed. Recorded but not surfaced. |
| WARN | Proceed; finding is attached to the node and appears in the report and release readiness assessment. |
| REQUIRE_APPROVAL | Escalate to a human checkpoint even if the node did not otherwise require one. |
| DENY | Block the action. Entry gate fails; the node routes to recovery. |

Rules are declared in YAML and implemented in governance/rules.py so the catalogue is inspectable without reading code. Full catalogue:

| ID | Category | Rule | Verdict |
| --- | --- | --- | --- |
| SEC-001 | Security | No hardcoded secrets, API keys or credentials in generated code (regex + entropy check). | DENY |
| SEC-002 | Security | No dangerous constructs: eval, exec, pickle.loads, subprocess with shell=True, os.system. | DENY |
| SEC-003 | Security | Generated HTTP handlers accepting URLs must validate scheme and block private/loopback ranges (SSRF). | DENY |
| SEC-004 | Security | All file writes confined to the workspace jail; path traversal attempts blocked. | DENY |
| SEC-005 | Security | Shell execution restricted to an allowlist (pytest, ruff, mypy, bandit, git, python). | DENY |
| SEC-006 | Security | Bandit HIGH severity findings block the quality gate. | DENY |
| SEC-007 | Security | Agent output scanned for prompt-injection markers before being treated as instructions. | WARN |
| CMP-001 | Compliance | Every artifact carries provenance: run_id, node, agent, prompt hash, timestamp. | DENY |
| CMP-002 | Compliance | Every design-stage node records at least one Decision with rationale and alternatives. | REQUIRE_APPROVAL |
| CMP-003 | Compliance | No PII patterns (email, SSN-shaped, card-shaped) in generated code, fixtures or logs. | DENY |
| CMP-004 | Compliance | Audit event chain must be unbroken; hash mismatch fails the run. | DENY |
| CMP-005 | Compliance | Generated dependencies restricted to a declared allowlist; new ones need approval. | REQUIRE_APPROVAL |
| CHG-001 | Change control | Brownfield implementation requires a current impact_report artifact. | DENY |
| CHG-002 | Change control | Change budget: more than N files touched (default 10) in one node escalates. | REQUIRE_APPROVAL |
| CHG-003 | Change control | Test coverage must not decrease relative to the pre-change baseline. | DENY |
| CHG-004 | Change control | Public API contract changes (removed or renamed endpoints/fields) escalate. | REQUIRE_APPROVAL |
| CHG-005 | Change control | Deletion of existing test files is prohibited. | DENY |
| CHG-006 | Change control | Every workspace mutation must occur inside a git checkpoint window. | DENY |
| GOV-001 | Governance | Design acceptance and release readiness always require human approval. | REQUIRE_APPROVAL |
| GOV-002 | Governance | Run token/cost/wall-clock budget exhaustion engages safe-stop. | DENY |

## 6.2 Human approval checkpoints

governance/approvals.py. When a node requires approval, the engine emits APPROVAL_REQUESTED with a rendered decision package, transitions the node to AWAITING_APPROVAL, persists the run and exits the process cleanly. The run is resumed out of band. This asynchronous design is deliberate: it proves the orchestrator is genuinely stateful rather than holding everything in memory for the duration of a single invocation.

The decision package presented to the approver contains: the node and stage; the artifacts produced; the decisions with rationale and rejected alternatives; all policy verdicts including warnings; a diff of proposed workspace changes; the blast radius (files and endpoints affected); and the consequence of rejection.

$ agentic approvals list <run_id>

$ agentic approvals show <run_id> design.review        # decision package

$ agentic approve <run_id> design.review --note "..."  # or --reject

$ agentic resume <run_id>

Approvals are bound to the node input_hash. If inputs change after approval, the approval is void and must be re-sought — this closes the loop between the approval mechanism and the re-planning mechanism, and is an explicit unit test.

## 6.3 Autonomy matrix

governance/autonomy.py. Every agent has a maximum autonomy level; every node action has a required level. Entry is denied when the agent is under-privileged. This makes the brief's "defined autonomy boundaries" a runtime-enforced property rather than prose.

| Level | Name | Permitted | Agents at this ceiling |
| --- | --- | --- | --- |
| L0 | Observe | Read context and workspace only. No writes, no tools. | codebase_analyst, security_reviewer |
| L1 | Propose | Produce artifacts (specs, designs, plans). No workspace mutation. | requirements, ambiguity, planner, architect, data_model, api_contract |
| L2 | Execute (gated) | Mutate workspace, but only inside an approved node and a git checkpoint. | implementer, test_engineer |
| L3 | Execute (scoped) | Mutate workspace autonomously within a declared file scope; no approval per action. | technical_writer (docs/ only) |
| L4 | Autonomous | Unrestricted. Not granted to any agent in this system. | (none — reserved) |

That L4 is deliberately unused is itself a design statement, and should be defended as such in the review: no agent in this system is trusted to act without either a gate or a scope restriction.

## 6.4 Recovery: retry, fallback, rollback, safe-stop

governance/recovery.py. On exit gate FAIL or execution exception, the RecoveryManager selects a strategy by classifying the error.

| Error class | Examples | Strategy |
| --- | --- | --- |
| TRANSIENT | LLM timeout, rate limit, network blip. | Retry with exponential backoff and jitter. Bounded: max_attempts=3, base=2s, cap=30s. |
| MALFORMED_OUTPUT | Agent returned unparseable or schema-invalid JSON. | Retry once with a repair prompt containing the validation error; then fallback. |
| QUALITY_FAILURE | Tests fail, coverage below floor, security findings. | Fallback: re-invoke with the failure report appended; on second failure route to rollback. |
| POLICY_DENY | A DENY verdict was returned. | No retry. Route to rollback and escalate to human approval with the verdict attached. |
| CONTRACT_BREACH | Node produced none of its declared artifacts. | Fallback to a degraded strategy (e.g. template-based generation) if declared; else rollback. |
| SYSTEMIC | Budget exhausted, audit chain broken, deadlock, replan budget exceeded. | Immediate safe-stop. |

Fallback strategies are declared per node in FallbackSpec and include: switching to a cheaper or different model; decomposing the node into smaller sub-nodes; using a deterministic template generator instead of the LLM; and proceeding with a WARN and a recorded limitation. Every fallback engagement emits FALLBACK_ENGAGED and is counted in metrics.

Rollback uses git. Before any workspace-mutating node runs, tools/git.py records a checkpoint commit. Rollback reverts the workspace to that commit, marks produced artifacts superseded, restores the ContextStore to the prior version, and emits ROLLBACK_COMPLETED. Rollback is idempotent and unit-tested against partial failure (mutation crashed halfway).

Safe-stop halts the run, refuses further dispatch, flushes the event log, writes a final report explaining the halt reason and the recovery options available to the operator, and exits non-zero. State remains resumable after operator intervention. Safe-stop is reachable by any node, by the budget monitor, and by an operator command (agentic halt <run_id>).

# 7. Observability, Traceability and Metrics

## 7.1 Tracing

observability/tracing.py assigns each run a trace_id and each node execution a span_id, with LLM calls and tool invocations as child spans. Spans record start, end, duration, status and attributes (agent, model, tokens, files touched). Traces are emitted to the event log and rendered as a Gantt-style timeline in the HTML report, which makes the parallel groups and the join points immediately visible to a reviewer — the fastest way to demonstrate C4 and C5.

## 7.2 Metrics

observability/metrics.py computes the metrics the brief names explicitly, plus supporting ones. All are derived from the event log, so they are reproducible from a completed run without instrumenting anything at read time.

| Metric | Definition | Source |
| --- | --- | --- |
| Run success rate | Runs reaching SUCCEEDED / total runs, over the run history. | RUN_COMPLETED events |
| Node success rate | Nodes SUCCEEDED on first attempt / total node executions. | NODE_STATE_CHANGED |
| Retry frequency | Retries per node execution; also absolute count per node. | RETRY_SCHEDULED |
| Rollback frequency | Rollbacks per run and per node. | ROLLBACK_STARTED |
| MTTR | Mean elapsed time from a node entering FAILED to the same node reaching SUCCEEDED. Nodes never recovered are excluded and reported separately as unrecovered_failures. | State transitions |
| End-to-end latency | RUN_STARTED to RUN_COMPLETED wall clock, with approval wait time reported both included and excluded. | Run events |
| Stage latency | Per-stage p50 and max duration. | Spans |
| Gate rejection rate | FAIL + WARN gate evaluations / total evaluations. | GATE_EVALUATED |
| Policy violation rate | DENY + REQUIRE_APPROVAL verdicts / total evaluations, by category. | POLICY_EVALUATED |
| Approval latency | APPROVAL_REQUESTED to APPROVAL_GRANTED elapsed. | Approval events |
| Re-plan count | REPLAN_TRIGGERED events per run and nodes invalidated per re-plan. | Replan events |
| Autonomy denials | Entry gate failures attributable to autonomy_permitted. | GATE_EVALUATED |
| Token / cost | Tokens and estimated cost per node, per agent, per run. | LLM_CALL |
| Output quality | Coverage %, test count, lint findings, security findings on generated code. | Tool spans |

MTTR deserves a note for the review: naively it is undefined when a failure is never recovered. Reporting mean recovery time alongside an explicit unrecovered-failure count avoids the common mistake of a flatteringly low MTTR that hides abandoned work.

## 7.3 Reporting

observability/reporting.py renders runs/<run_id>/report.md and report.html containing: run header and outcome; the graph with per-node status colouring; the execution timeline showing parallelism; artifacts with lineage links; all decisions with rationale; every gate and policy evaluation; approval records with approver notes; recovery events; the metrics table; and the final engineering summary. This single artifact is what a reviewer opens first, and it is the primary evidence for requirement 8 of the brief.

CLI: agentic report <run_id> [--format md|html|json] and agentic verify-audit <run_id>.

# 8. Agent Specifications

## 8.1 Agent base contract

agents/base.py. Every agent implements the same three-phase contract, which the engine invokes. Separating validate() from execute() is what allows exit gates to reason about output quality uniformly across agents.

class Agent(ABC):

name: str

max_autonomy: AutonomyLevel

input_contract: list[str]        # required artifact names

output_contract: list[str]       # artifact names it must produce

output_schema: type[BaseModel]   # structured LLM output shape

prompt_template: str             # path under llm/prompts/

async def plan(self, ctx: ContextView) -> AgentPlan:

"""Declare intended steps and tools. Recorded before execution

so intent is auditable even if execution fails."""

async def execute(self, ctx: ContextView, plan: AgentPlan)

-> AgentResult:

"""Perform work. All side effects via sandboxed tools."""

async def validate(self, result: AgentResult, ctx: ContextView)

-> ValidationReport:

"""Self-check before the exit gate: schema, contract

completeness, internal consistency."""

@dataclass

class AgentResult:

artifacts: list[Artifact]

decisions: list[Decision]

tool_calls: list[ToolCall]

warnings: list[str]

tokens: TokenUsage

## 8.2 Agent catalogue

| Agent | Consumes | Produces | Key behaviour |
| --- | --- | --- | --- |
| requirements | raw_requirement | normalized_spec, ambiguity_register, acceptance_criteria | Separates stated from implied requirements; converts each into a testable acceptance criterion; flags every unstated assumption as a candidate ambiguity. |
| ambiguity | ambiguity_register | ambiguity_assessment, clarification_questions | Scores each ambiguity on impact x uncertainty. Above threshold, formulates a specific question with proposed default. Below, records an assumption and proceeds. |
| planner | normalized_spec, clarifications | task_graph | Emits tasks with ids, descriptions, dependencies, file scopes, effort and risk. Also invoked during re-plan to reshape the graph. |
| codebase_analyst | workspace tree, task_graph | impact_report, module_map | Builds an AST index; identifies impacted modules, endpoints, schemas and data flows; produces a call-graph slice and a blast radius estimate. L0 — read only. |
| architect | normalized_spec, task_graph, impact_report | architecture_design, adr_records | Component decomposition, boundaries, cross-cutting concerns. Must record alternatives considered and rejected. |
| data_model | normalized_spec, impact_report | data_model_design, migration_plan | Entities, fields, indexes, constraints, retention. Flags migration risk on brownfield. |
| api_contract | normalized_spec, architecture_design | openapi_schema, api_examples | OpenAPI 3.1 with request/response schemas, error envelopes, status codes, idempotency semantics. |
| implementer | design artifacts, one task | source files, checkpoint commit | Writes code for exactly one task within its declared file scope. L2 — mutates only inside an approved, checkpointed node. |
| test_engineer | source files, acceptance_criteria | test files, coverage report, test results | Generates unit and integration tests traced to acceptance criteria; executes them; reports failures back for the recovery path. |
| security_reviewer | diff, source files | security_findings | Combines bandit output with an LLM review for logic-level issues (SSRF, open redirect, enumeration, missing rate limits). L0. |
| technical_writer | all design + code artifacts | README, API docs, ADRs, changelog | L3 — writes autonomously but only under docs/ and README. |
| release_manager | everything | release_readiness_report, engineering_summary | Aggregates gate results, coverage, findings, open risks and limitations into a go/no-go recommendation for the human approver. |

Note that twelve agents across seven stages is the point: the brief asks for orchestration across "requirements, architecture/design, implementation, testing, documentation, release readiness". A system with a single code-writing agent would satisfy none of it.

# 9. LLM Provider Layer

## 9.1 Interface and modes

class LLMProvider(ABC):

async def complete(self, req: LLMRequest) -> LLMResponse: ...

class LLMRequest(BaseModel):

system: str

messages: list[Message]

output_schema: type[BaseModel] | None

model: str

temperature: float = 0.2

max_tokens: int = 4096

request_hash: str        # sha256(system+messages+schema+model)

class LLMResponse(BaseModel):

content: str

parsed: BaseModel | None

tokens: TokenUsage

latency_ms: int

model: str

from_cassette: bool

| Mode | Behaviour | Used for |
| --- | --- | --- |
| live | Real API call. Records the interaction to cassettes/ keyed by request_hash. | Producing the recordings; proving live operation. |
| replay | Looks up request_hash in cassettes/. Miss behaviour is configurable: error (strict) or fall through to live. | Default demo mode. No key, no network, no cost, reproducible metrics. |
| mock | Returns scripted responses from fixtures, including deliberately malformed ones. | Unit and integration tests; fault injection. |

Because the sandbox used to build this has no outbound network, replay and mock are also the modes under which the system is developed and verified — the constraint is designed for rather than worked around.

## 9.2 Structured output and repair

Every agent declares a Pydantic output_schema. The provider injects the JSON schema into the prompt and validates the response on return. On ValidationError the provider makes one bounded repair attempt, resending the malformed output with the specific validation errors and an instruction to return corrected JSON only. A second failure raises MalformedOutputError, which the RecoveryManager classifies and routes. This keeps parsing failures inside the governed recovery path instead of crashing a node.

## 9.3 Fault injection

The provider supports a fault profile for demonstrations: fail_rate, latency_ms, malformed_rate, and fail_on_node. This is how retry, fallback, rollback and safe-stop are demonstrated deterministically rather than hoped for.

$ agentic run greenfield --mode replay \

--inject-fault "node=impl.core_service,kind=transient,count=2"

# -> two retries with backoff, then success. Visible in report.

$ agentic run brownfield --mode replay \

--inject-fault "node=verify.unit,kind=quality,persist=true"

# -> fallback, then rollback of the implementation commit, then

#    escalation to human approval.

# 10. Target System: URL Shortener Service

This is the specification the orchestrator is given, and the floor its output must clear. It is deliberately deep enough that the brownfield scenario has real structure to reason over, and that requirement 5 ("production-quality code, API/schema definitions, unit/integration tests") is credibly met.

## 10.1 API surface

| Method + Path | Purpose | Notes |
| --- | --- | --- |
| POST /api/v1/links | Create a short link. | Body: target_url, optional custom_alias, expires_at, metadata. Honours Idempotency-Key header. 201 with Location. |
| GET /api/v1/links/{code} | Retrieve link metadata. | 404 if unknown or expired. |
| PATCH /api/v1/links/{code} | Update target or expiry. | Brownfield extension candidate. |
| DELETE /api/v1/links/{code} | Soft-delete (deactivate). | Preserves analytics history; returns 204. |
| GET /api/v1/links/{code}/stats | Analytics for a link. | Total clicks, unique visitors, time series bucketed by day/hour, top referrers, browser/OS breakdown. |
| GET /api/v1/links | List links. | Cursor pagination, filter by active/expired. |
| GET /{code} | Redirect. | 302 to target. Records a click event asynchronously. The hot path — must not block on analytics writes. |
| GET /healthz, /readyz | Liveness and readiness. | Readiness checks database connectivity. |
| GET /metrics | Prometheus-format app metrics. | Request counts, latency histogram, cache hit ratio. |

## 10.2 Data model

Link

id            uuid    pk

code          str     unique, indexed          # base62 short code

target_url    str     validated, max 2048

is_custom     bool

created_at    datetime  indexed

expires_at    datetime | null

is_active     bool    default true

owner_key     str | null  indexed             # API key hash

click_count   int     denormalised counter

metadata      json

ClickEvent

id            uuid    pk

link_id       uuid    fk -> Link.id, indexed

occurred_at   datetime  indexed

referrer      str | null

user_agent    str | null

ip_hash       str      # sha256(ip + salt) — never store raw IP

country       str | null

device_type   str | null

Index: (link_id, occurred_at) for time-series stats queries.

Storing only a salted IP hash is a compliance decision the data_model agent must record as a Decision with rationale — it is exactly the kind of trade-off (analytics fidelity vs. privacy) the brief expects to see reasoned about rather than assumed.

## 10.3 Code generation strategy

Base62 over a monotonic counter, offset by a configured salt and passed through a multiplicative permutation so sequential creations do not yield guessable adjacent codes. Length grows naturally with the counter. Custom aliases are validated against a reserved-word list (api, health, metrics, admin, static, docs) and a regex, and collide-check against existing codes. Rationale: counter-based avoids the retry loop and unbounded tail latency of random generation with collision checks, while permutation removes the enumeration weakness that plain sequential encoding would introduce.

## 10.4 Reliability and security features

| Feature | Implementation |
| --- | --- |
| Redirect caching | In-process TTL+LRU cache on code -> target. Cache invalidated on update or delete. Hit ratio exposed via /metrics. |
| Rate limiting | Token bucket per API key and per client IP, distinct limits for create and redirect paths. 429 with Retry-After. |
| Idempotent creation | Idempotency-Key header stored with the request fingerprint; replay returns the original 201 response. |
| SSRF / open-redirect defence | Scheme allowlist (http, https), rejection of private, loopback, link-local and metadata-endpoint ranges, optional domain blocklist, redirect-chain depth limit. |
| Graceful degradation | If the analytics writer is unavailable, redirects still serve; click events queue in memory with a bounded buffer and drop-with-counter on overflow. |
| Structured logging | JSON logs with request_id propagated via middleware and returned in the response header. |
| Input validation | Pydantic models at the boundary; URL length cap; expiry must be in the future. |
| Error envelope | Uniform {error: {code, message, request_id}} for all 4xx/5xx. |

## 10.5 Quality bar for generated code

- Layered: api/ (routers) - services/ (logic) - repositories/ (persistence) - models/ - core/ (config, errors, middleware). No layer skipping.

- Dependency injection via FastAPI Depends; no module-level singletons for stateful components.

- Async throughout the request path.

- Type hints on all public functions; mypy clean.

- Line coverage >= 80% on services and repositories; every API endpoint covered by at least one integration test.

- OpenAPI schema exported to docs/openapi.json and validated in CI.

# 11. Demonstration Scenarios

Three scenarios, each stressing a different part of the orchestration contract. They chain: scenario 1 produces the codebase that scenario 2 modifies, which demonstrates cross-run state persistence without any extra machinery.

## 11.1 Scenario 1 — Greenfield

| Aspect | Detail |
| --- | --- |
| Input | "Build a URL shortener service with core APIs, click analytics, and reliability features suitable for production." |
| Workflow | workflows/greenfield.py — the full canonical graph from Section 5.1. |
| Decomposition shown | normalized_spec with 14+ acceptance criteria; task_graph with ~10 tasks carrying dependencies, file scopes and risk ratings. |
| Orchestration shown | Three-way parallel design fan-out (architecture, data model, API contract) synchronised at design.review; dynamic expansion of impl.* nodes from the task graph; parallel verify group; documentation running concurrently with verification. |
| Governance shown | Human approval at design.review and release.readiness. SEC-003 fires on the redirect handler, forcing SSRF validation into the generated code. CMP-002 requires recorded design rationale. |
| Validation shown | Exit gates on coverage, tests and security findings; release readiness report aggregating everything into a go/no-go. |
| Output | workspace/urlshortener/ — running FastAPI service, OpenAPI schema, unit + integration tests, README and ADRs. |

## 11.2 Scenario 2 — Brownfield

| Aspect | Detail |
| --- | --- |
| Input | "Add support for user-defined custom aliases with reserved-word protection and per-owner uniqueness, and add a bulk creation endpoint." |
| Precondition | Operates on the repository produced by Scenario 1 — code the agent did not write in this session and must genuinely read. |
| Workflow | workflows/brownfield.py — inserts analysis.impact as a mandatory node and enables the change-control policy set. |
| Codebase reasoning shown | AST index over the workspace; impact_report naming affected modules (link_service, link_repository, schemas, router), affected endpoints, the data migration required, and a blast-radius estimate. |
| Orchestration shown | CHG-001 blocks implementation until the impact report exists. CHG-002 change budget escalates when the bulk endpoint touches more than 10 files. CHG-004 escalates because the create schema changes shape. |
| Recovery shown | A deliberately injected quality failure on verify.unit drives fallback, then rollback of the implementation commit via git, then re-entry with the failure report in context. |
| Lineage shown | agentic lineage traces the generated alias validator back through the design decision to the originating requirement clause. |
| Output | A reviewed diff against the existing service, migration plan, updated OpenAPI, extended tests, updated docs, changelog entry. |

## 11.3 Scenario 3 — Ambiguous

| Aspect | Detail |
| --- | --- |
| Input | "Make it faster and give us better analytics." |
| Why this input | It is underspecified on every axis: no target metric, no definition of "faster" (latency? throughput? which path?), no analytics dimensions, no constraints. It is representative of what engineers actually receive. |
| Ambiguity handling shown | requirements agent produces an ambiguity_register with 6+ entries; ambiguity agent scores each on impact x uncertainty; three exceed threshold and become clarification questions, each with a proposed default so work can proceed if unanswered. |
| Re-planning shown | The run pauses at req.clarify. The human answers ("p95 redirect latency under 50ms; add geographic and device breakdown"). This changes the normalized_spec, whose new content_hash invalidates the already-completed decomposition and design nodes. The planner reshapes the task graph — caching and index work appear, unrelated tasks are dropped — invalidated nodes return to PENDING and re-execute. REPLAN_TRIGGERED and NODE_INVALIDATED events prove it. |
| Assumption handling shown | Below-threshold ambiguities become recorded assumptions carried into the engineering summary, not silent guesses. |
| Output | Performance work (redirect cache, index tuning, async click writes) plus expanded analytics, with a documented assumption register. |

Scenario 3 is the most important of the three to get right. It is the only one that proves the execution model is genuinely non-linear and stateful, which is the single capability the brief singles out as the differentiator.

# 12. Testing Strategy

Two distinct test surfaces exist and must not be conflated: tests of the orchestrator (written by us) and tests of the generated application (written by the orchestrator).

| Layer | Scope | Approach | Target |
| --- | --- | --- | --- |
| Unit — core | Graph validation, cycle detection, state machine transitions, ready-set computation, join policies, input_hash and invalidation logic. | pytest, no LLM. Exhaustive legal/illegal transition matrix. | >=90% on core/ |
| Unit — governance | Each policy rule with passing and violating inputs; autonomy enforcement; retry backoff bounds; rollback idempotency including partial-mutation crash. | pytest with temp git workspace. | >=90% on governance/ |
| Unit — observability | Metric computations against synthetic event streams, including MTTR with unrecovered failures and empty-input edge cases. | pytest with fixture event logs. | >=85% |
| Contract | Every agent output schema validated against golden fixtures; malformed inputs exercise the repair path. | pytest + mock provider. | All 12 agents |
| Integration — orchestrator | Full runs of all three workflows end to end in replay mode; assertions on final state, artifacts produced, events emitted, gates evaluated and metrics computed. | pytest, cassette fixtures. | 3 workflows |
| Fault injection | Retry exhaustion, fallback engagement, rollback correctness, safe-stop on budget exhaustion, approval rejection path, re-plan invalidation cascade. | Scripted fault profiles via the mock provider. | 6 named scenarios |
| Audit | Event chain hash verification; tamper detection by mutating a mid-chain event and asserting the verifier fails. | pytest. | Must pass |
| Generated app | Unit tests for services and repositories; integration tests hitting every endpoint via httpx.AsyncClient; SSRF and rate-limit cases. | Produced by test_engineer, executed by the orchestrator. | >=80% coverage |

Determinism: no orchestrator test may make a network call. Time is injected via a Clock protocol so latency and MTTR assertions are exact. UUIDs are seeded in tests. The whole suite must run offline in under two minutes.

# 13. Phased Build Plan

Nine phases, ordered so that every phase produces something demonstrable and no phase depends on a later one. Each has explicit acceptance criteria; do not advance until they are met.

### P0 — Scaffolding

- pyproject.toml with dependencies and tool config (ruff, mypy, pytest, coverage).

- Directory tree from Section 4.1, all packages with __init__.py.

- config.py: Settings via pydantic-settings covering paths, mode, budgets, thresholds, concurrency.

- cli.py: Typer app with command stubs (run, resume, approve, reject, report, lineage, replan, halt, verify-audit).

- Makefile: install, test, lint, demo, demo-all, clean.

Acceptance: agentic --help lists all commands; make lint and make test pass on an empty suite.

### P1 — Core graph and state

- models.py: all Pydantic models from Section 4.2.

- states.py: NodeStatus enum + TRANSITIONS map + assert_transition().

- graph.py: WorkflowGraph with add_node, validate (cycle detection via DFS, orphan detection, dangling dependency detection), topological_layers, downstream_of, upstream_of.

- events.py: EventLog with append (hash-chained), read, replay_to_state, verify_chain.

- store.py: RunStore persisting to SQLite; save, load, checkpoint, resume.

- context.py: ContextStore with put, get, view_for, record_decision, lineage, input_hash.

Acceptance: Unit tests: a cyclic graph is rejected; a 20-node graph produces correct topological layers; an event log round-trips to identical RunState; tampering with an event fails verify_chain; input_hash changes iff an upstream artifact changes.

### P2 — Gates, scheduler, engine

- gates.py: GateSpec, all thirteen condition types from Section 5.2, GateResult aggregation.

- scheduler.py: ready_set, join policy evaluation (all/any/quorum), deadlock detection, concurrency semaphore.

- engine.py: the run loop from Section 5.3, execute_node, settle, persist_and_pause, resume.

- replan.py: detect, invalidate (transitive), reshape, re-execute.

Acceptance: Integration test with stub agents: a graph with a 3-way parallel group and a join executes in the correct order with observable concurrency; changing an upstream artifact invalidates exactly the transitive downstream set and no more; a paused run resumes to identical state in a fresh process.

### P3 — Governance

- policy.py: PolicyEngine, four hook points, Verdict aggregation.

- rules.py + policies/*.yaml: all twenty rules from Section 6.1.

- autonomy.py: AutonomyLevel enum, agent ceilings, action requirements, enforcement at entry gate.

- approvals.py: request, decision package rendering, grant/reject, input_hash binding, void-on-change.

- recovery.py: error classification, RetryPolicy with bounded exponential backoff and jitter, FallbackSpec strategies, rollback via git, SafeStop.

- tools/fs.py, tools/git.py, tools/shell.py: path jail, checkpoint/revert, command allowlist.

Acceptance: Each of the 20 rules has a passing and a failing unit test. Rollback restores a workspace byte-identically after a partial mutation. An approval granted, then invalidated by an input change, is not honoured. Path traversal outside the jail raises.

### P4 — Observability

- tracing.py: trace/span creation, nesting, attributes.

- metrics.py: all fourteen metrics from Section 7.2, computed purely from an event stream.

- audit.py: audit record writer and chain verifier CLI wiring.

- reporting.py: markdown and HTML renderers including graph status, timeline, lineage, decisions, gates, metrics.

Acceptance: Metrics computed from a synthetic event log match hand-calculated expected values, including MTTR with an unrecovered failure present. report.html renders and opens.

### P5 — LLM layer

- provider.py, live.py, replay.py, mock.py, cassette.py per Section 9.

- schemas.py: one Pydantic output schema per agent.

- prompts/: one template per agent, with schema injection and few-shot examples.

- Structured output validation with one bounded repair attempt.

- Fault injection profile support.

Acceptance: Replay returns byte-identical responses for identical request hashes. A malformed mock response triggers exactly one repair attempt then raises MalformedOutputError. Fault injection produces the configured failure at the configured node.

### P6 — Agents

- base.py: Agent ABC with plan/execute/validate.

- All twelve agents from Section 8.2 with input/output contracts and prompt templates.

- tools/ast_index.py for the codebase analyst.

- Agent registry wiring agents to nodes.

Acceptance: Every agent passes its contract test against golden fixtures. Autonomy ceilings are enforced (implementer cannot write outside its task file scope; codebase_analyst cannot write at all).

### P7 — Greenfield scenario

- workflows/greenfield.py builder producing the Section 5.1 graph.

- Record cassettes for a full live run.

- Generate the URL shortener meeting the Section 10 bar.

- Commit the generated workspace as the brownfield baseline.

Acceptance: make demo-greenfield runs offline to SUCCEEDED, pausing twice for approval. The generated service starts, serves all endpoints, and its own test suite passes at >=80% coverage. report.html shows the parallel design group and both approvals.

### P8 — Brownfield and ambiguous scenarios

- workflows/brownfield.py with mandatory impact analysis and the change-control policy set.

- workflows/ambiguous.py with the clarification branch and re-plan trigger.

- Cassettes for both.

- Fault-injection demo scripts for retry, fallback, rollback and safe-stop.

Acceptance: Brownfield produces a correct impact report and a rollback event on the injected failure. Ambiguous pauses for clarification, and the answer demonstrably invalidates and re-executes downstream nodes with REPLAN_TRIGGERED in the log.

### P9 — Documentation and summary

- docs/architecture.md, orchestration-model.md, testing.md, risks-and-tradeoffs.md.

- docs/scenarios/*.md — three walkthroughs with report excerpts.

- docs/engineering-summary.md — plan, rationale, artifacts, risks, trade-offs, assumptions, limitations.

- README.md — setup and quickstart per Section 14.

Acceptance: A reviewer with no context can clone, run make demo, and follow the architecture doc without asking a question.

# 14. Setup and Demonstration

# Prerequisites: Python 3.11+, git

git clone <repo> && cd agentic-sdlc

make install                 # editable install + dev dependencies

cp .env.example .env         # optional; only needed for live mode

# Default demo — offline, deterministic, no API key required

make demo                    # greenfield run in replay mode

# The run pauses at the design approval checkpoint:

agentic approvals show <run_id> design.review

agentic approve <run_id> design.review --note "Approved"

agentic resume <run_id>

# Inspect

agentic report <run_id> --format html    # -> runs/<run_id>/report.html

agentic lineage <run_id> --artifact openapi_schema

agentic verify-audit <run_id>

# Other scenarios

make demo-brownfield

make demo-ambiguous

make demo-faults             # retry / fallback / rollback / safe-stop

# Run the generated application

cd workspace/urlshortener && make run     # http://localhost:8000/docs

# Live mode (requires ANTHROPIC_API_KEY in .env)

agentic run greenfield --mode live --record

# 15. Risks, Trade-offs and Limitations

## 15.1 Risk register

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Non-determinism of LLM output makes runs unreproducible and metrics meaningless. | High | Cassette replay as the default mode; low temperature; strict schema validation with bounded repair. |
| Generated code is plausible but wrong. | High | Exit gates execute tests rather than inspecting code; static analysis and security scanning; human approval before release. |
| Agent writes outside its intended scope. | High | Path-jailed filesystem tool, per-task file scopes, autonomy ceilings, git checkpoint per mutating node. |
| Prompt injection via a requirement or an existing source file. | Medium | SEC-007 scans agent inputs and outputs for injection markers; tool allowlists mean a successful injection still cannot execute arbitrary commands. |
| Infinite re-plan loop. | Medium | Bounded replan_count with safe-stop on exhaustion. |
| Cost or time runaway. | Medium | Token, cost and wall-clock budgets enforced at entry gates; safe-stop on exhaustion. |
| Graph deadlock from a misconfigured join. | Medium | Static validation at build time; runtime deadlock detection triggering safe-stop. |
| Rollback leaves the workspace inconsistent. | Medium | Git-based revert to a checkpoint commit, tested against partial-mutation crashes. |
| Scope creep into building a shortener rather than an orchestrator. | Medium | The 70/30 effort split is a stated constraint; the shortener floor in Section 10.5 is a ceiling as well as a floor. |

## 15.2 Deliberate trade-offs

| Decision | Chosen | Rejected alternative | Why |
| --- | --- | --- | --- |
| Orchestration framework | Purpose-built engine | LangGraph / CrewAI / Temporal | The orchestration layer is the artifact under evaluation. Delegating it to a framework would hide exactly the design being assessed. Temporal would be the right production answer and is named as such in the summary. |
| Persistence | SQLite + JSONL event log | Postgres | Zero setup for a grader. The repository abstraction makes the swap mechanical. |
| Concurrency | asyncio with a bounded semaphore | Multiprocessing / distributed workers | The workload is I/O-bound on LLM calls. Process isolation would add operational complexity for no benefit at this scale. |
| Approval model | Asynchronous, persisted, out-of-band | Blocking prompt in the terminal | Proves genuine statefulness and matches how approvals work in real change control. Costs a slightly longer demo path. |
| Rollback | Git revert to checkpoint | Bespoke undo journal | Reuses a battle-tested mechanism and gives a human-readable audit of exactly what changed. |
| Demo default | Replay mode | Live API | Reproducibility and grader access outrank the impressiveness of live calls; live mode remains available and is what produced the cassettes. |

## 15.3 Known limitations

- Single-process orchestrator. Horizontal scaling would require moving the event log and run store to a shared database and adding node-level leasing.

- The approval interface is a CLI, not a web UI. The approval records and decision packages are structured, so a UI is a presentation change rather than an architectural one.

- Codebase reasoning is Python-specific (AST-based). Other languages would need additional indexers behind the same interface.

- Cassettes are tied to prompt content; editing a prompt invalidates its recordings and requires a re-record in live mode.

- The generated application targets SQLite. Production would need Postgres, Redis for distributed rate limiting and caching, and a real analytics sink.

- Cost and latency estimates in metrics use static per-model pricing and will drift.

- No sandboxed execution of generated code beyond the shell allowlist; a containerised runner would be the production answer.

# 16. Assumptions

- The brief's contradiction between "build from scratch" and "complete and improve it" is resolved by chaining scenarios; no starter repository was withheld.

- Graders may have no API key and no network access, so the offline path must be the default and must be complete.

- "Production-grade" refers to engineering discipline — structure, tests, governance, documentation — rather than deployment infrastructure such as Kubernetes manifests or a CI/CD pipeline against real environments.

- The URL shortener requires no authentication system beyond an API key placeholder; identity management is out of scope and is recorded as such.

- A single human reviewer acts as the approver for all checkpoints; multi-party approval and role separation are modelled in the data but not exercised.

- Two to three days of effort is the budget, which fixes the depth ceiling on the generated application.

# 17. Requirements Traceability Matrix

Every requirement and deliverable in the assessment brief, mapped to where it is satisfied. This table is the checklist for review.

| Brief ref | Requirement | Satisfied by | Evidence |
| --- | --- | --- | --- |
| 4.1 | Requirement understanding | requirements + ambiguity agents; normalized_spec, ambiguity_register, acceptance_criteria | All scenarios; Section 8.2 |
| 4.2 | Task decomposition | planner agent; task_graph with dependencies, sequencing, file scopes, risk | Section 5.1, 8.2; all scenarios |
| 4.3 | Codebase reasoning (brownfield) | codebase_analyst + ast_index; impact_report, module_map, blast radius | Scenario 2; Section 11.2 |
| 4.4a | Explicit dependency graph with entry/exit gates | core/graph.py, core/gates.py | Sections 5.1, 5.2 |
| 4.4b | Sequential and parallel paths with synchronisation | core/scheduler.py; three parallel groups, join nodes | Sections 5.1, 5.3 |
| 4.4c | Cross-stage context and decision lineage | core/context.py; Artifact and Decision models, lineage command | Sections 4.2, 5.4 |
| 4.4d | Human approval checkpoints | governance/approvals.py; design.review, release.readiness | Section 6.2 |
| 4.4e | Bounded retries, fallback, rollback, safe-stop | governance/recovery.py; tools/git.py | Section 6.4; fault demos |
| 4.4f | Policy guardrails (security, compliance, change control) | 20-rule catalogue in governance/policy.py + policies/*.yaml | Section 6.1 |
| 4.4g | Audit-grade observability and traceability | Hash-chained event log; tracing; verify-audit | Sections 4.4, 7.1, 7.3 |
| 4.4h | Reliability metrics (success, retry/rollback, MTTR, latency) | observability/metrics.py; 14 metrics | Section 7.2 |
| 4.4i | Dynamic re-planning on upstream change | core/replan.py; hash-based invalidation cascade | Sections 5.5, 11.3 |
| 4.4j | Non-linear stateful execution with controlled autonomy | Event-sourced state, resumable runs; autonomy matrix | Sections 4.4, 6.3, 11.3 |
| 4.5 | Engineering output generation | Generated service, OpenAPI 3.1, unit + integration tests, docs | Section 10; workspace/ |
| 4.6 | Validation and risk control | Exit gates, policy engine, security review, risk register | Sections 5.2, 6.1, 15.1 |
| 4.7 | Controlled autonomy | Autonomy matrix L0-L4 enforced at entry gates; L4 unused | Section 6.3 |
| 4.8 | Final engineering summary | release_manager agent; docs/engineering-summary.md; run report | Sections 7.3, 8.2 |
| 5.1 | Working prototype, runnable end to end | make demo offline in replay mode | Section 14 |
| 5.2 | Architecture overview | docs/architecture.md, orchestration-model.md; Sections 3-7 | P9 |
| 5.3 | Three scenarios | greenfield, brownfield, ambiguous workflows and walkthroughs | Section 11 |
| 5.4 | Setup instructions | README.md, Makefile | Section 14 |
| 5.5 | Testing approach, limitations, trade-offs | docs/testing.md, risks-and-tradeoffs.md | Sections 12, 15 |

Review checkpoint: this plan is submitted for approval before implementation begins. On approval, execution proceeds in the phase order defined in Section 13.